CMR - NEW SANTA BARBARA CRIMINAL COURTHOUSE

RFQ/P #JBCP-2015-02-BR

April 8, 2015

|  |
| --- |
| RESPONSES TO QUESTIONS |

|  |  | | |
| --- | --- | --- | --- |
| # | RFQ/P Reference | Question | Answer |
| 1 | RFQ/P | Has a CxA been selected? If not, will this be procured separately? TMCx Solutions would like to be considered. | Solicitation for CxA will be separately from CM@R and the Judicial Council will update the website with new solicitations as needed for the project. |
| 2 | RFQ/P | What are the factor(s) influencing the long construction schedule? | Construction is estimated to be in 2 phases. During phase 1 the existing courthouse remains in operations while building the new courthouse behind it and phase 2 will require demolition of the existing courthouse and completion of the new building. |
|  |  |  |  |