|  | Date July 28, 2026 To Potential Proposers From Judicial Council of California, Administrative Office of the Courts Finance Division Subject Addendum No. 3 RFP No. HS-1008-BD - Statewide Internet-based Employment Recruitment Software Solution and Maintenance Services Action Requested Please review the changes to the RFP. |  |  |  |  |
| --- | --- | --- | --- | --- | --- |

RFP Number HR-1008-BD is hereby amended as indicated below.

Delete the existing RFP Section 2.1 in its entirety and replace with the following:

### 2.1	Procurement Schedule and General Instructions

The AOC has developed the following list of key events from RFP issuance through notice of award of a Master Agreement. All deadlines are subject to change at the AOC’s discretion.

|  | KEY EVENTS | KEY DATES |
| --- | --- | --- |
| 1 | Issue RFP | October 29, 2008 |
| 2 | Deadline for Vendor Requests for Questions, Clarifications or Modifications | November 14, 2008, 1 p.m. (Pacific Time) |
| 3 | AOC posts Addendum for Answers, Clarifications or Modifications | November 21, 2008 |
| 4 | Proposal Due Date and Time | December 15, 2008, 1 p.m. (Pacific Time) |
| 5 | Potential Interviews and Demonstrations | Week of March 23, 2009 |
| 6 | Notice of Intent to Award (estimated) | Week of April 6, 2009 |
| 7 | Negotiations (estimated) | Week of April 30, 2009 |
| 8 | Notice of Award (estimated) | Week of May 4, 2009 |

The RFP and any addenda that may be issued will be available on the following website, referred to as “AOC website”: www.courtinfo.ca.gov/reference/rfp/

All questions and requests for clarification must be submitted as instructed in Section 2.3.1 by email to the Solicitation Mailbox indicated below:

TCSolicitation@jud.ca.gov