| TO: | Potential PROPOSERs |
| --- | --- |
| FROM: | Administrative Office of the Courts Information Services Division |
| DATE: | March 27, 2008 |
| SUBJECT/PURPOSE OF MEMO: | Request for proposals The AOC, California Supreme Court and California Courts of Appeal seek a hosted web content management solution capable automating web content management and publication for its public and internal web assets. |
| ACTION REQUIRED: | You are invited to review and respond to the attached Request for Proposal (“RFP”) as posted at http://www.courtinfo.ca.gov/reference/rfp/: Project Title: Web Content Management RFP Number: ISD2008WCM-SS |
| SOLICITATIONS MAILBOX: | solicitations@jud.ca.gov |
| DUE DATE & TIME FOR SUBMITTAL OF QUESTIONS: | Deadline for submittal of questions pertaining to solicitation document is: 1:00 p.m. (PST) on April 3, 2008. |
| PROPOSAL DUE DATE AND TIME: | Proposals must be received by 1:00 p.m. (PST) on April 22, 2008 |
| SUBMISSION OF PROPOSAL: | Proposals should be sent to: Judicial Council of California Administrative Office of the Courts Attn: Nadine McFadden, RFP No. ISD2008WCM-SS 455 Golden Gate Avenue San Francisco, CA 94102 |

TABLE OF CONTENTS

1.0	GENERAL INFORMATION	3

2.0	PURPOSE OF THIS RFP	4

3.0	PROCUREMENT SCHEDULE	5

4.0	RFP ATTACHMENTS	6

5.0	SCOPE OF PROJECT	8

6.0	CURRENT AND FUTURE WEB SITES	11

7.0	SUBMISSION GUIDELINES	15

8.0	SPECIFICS OF A RESPONSIVE PROPOSAL	16

9.0	EVALUATION PROCESS	24

10.0	SELECTION CRITERIA AND WEIGHTING	26

11.0	RIGHTS	29

12.0	ADDITIONAL REQUIREMENTS	29

13.0	CONFIDENTIAL OR PROPRIETARY INFORMATION	29

# GENERAL INFORMATION

  - Background

    - The Judicial Council of California, chaired by the Chief Justice of California, is the chief policy making agency of the California judicial system.  The California Constitution directs the Council to improve the administration of justice by surveying judicial business, recommending improvements to the courts, and making recommendations annually to the Governor and the Legislature.  The Council also adopts rules for court administration, practice, and procedure, and performs other functions prescribed by law.  The Administrative Office of the Courts (AOC) is the staff agency for the Council and assists both the Council and its chair in performing their duties.

    - In 2007, the AOC began a partnership with a web design firm to redesign its Web sites to standardize look and feel, improve access to information, and support task- and audience-based navigation.  The web design firm is in the process of developing a comprehensive information architecture, a segmentation plan for authenticated users, and a set of standardized html templates.

    - The AOC seeks a hosted web content management solution to support implementation of the redesign, to streamline content creation, enable content reuse and content segmentation, and implement an organized, distributed publishing strategy.

    - The AOC is committed to enhancing the user-experience on both the public- and court-facing sites, and aspires to become a leader in delivering e-government services related to the judicial system. The AOC seeks a web content management system capable of supporting the redesigned site content and interaction.

    - At this time, the AOC anticipates investing between $300,000 and $400,000 to procure, implement and maintain a hosted web content management solution through June 30, 2009.  The AOC anticipates the first year’s software licensing and professional services to support Logical Design and Requirement Definition and a portion of System Configuration (see draft Statement of Work, Attachment 5) will be funded in the 2007-2008 budget year, and anticipates the remaining professional services (additional System Configuration, Content Migration and Knowledge Transfer Deliverables) will be funded in the 2008-2009 budget year, as well as project team training, maintenance and support required for the solution through June 30 of 2009.

  - Project Objectives:

The Administrative Office of the Courts seeks to:

    - Simplify and expedite content creation, review and approval processes through the creation and use of standard templates, lifecycles and workflows;

    - Manage web content in its most fundamental and reusable standard components;

    - Support the design templates delivered to the AOC by the redesign contractor and

    - Streamline existing content delivery processes and establish repeatable methods and technical solutions to support the AOC Web communications apparatus.

# PURPOSE OF THIS RFP

  - The State of California Administrative Office of the Courts (AOC) invites, from all interested software and implementation software vendors (hereinafter “vendor,” “proposer” or “service provider”) with proven experience, proposals to license (or) license and provide expert staff to assist in the implementation of a hosted web content management (WCM) solution for use by the AOC, California Supreme Court and California Courts of Appeal.

  - The purpose of this RFP is to present vendors the AOC’s requirements for a hosted web content management solution and consulting services to support the solution’s implementation.

  - This RFP is intended to provide the AOC with vendor proposals that will include comprehensive licensing/subscription costs, consulting services, technical support and ongoing maintenance with projected costs for a total cost of ownership of five (5) years.

  - “Web content management technology addresses the content creation, review, approval, and publishing processes of Web-based content. Key features include creation and authoring tools or integrations, input and presentation template design and management, content re-use management, and dynamic publishing capabilities.” (AIIM- The Enterprise Content Management Association)

# PROCUREMENT SCHEDULE

  - The AOC has developed the following list of key events and dates, subject to change at the discretion of the AOC.

  - Key Events Table

| No. | Key Event | Key Date |
| --- | --- | --- |
| 1 | AOC issues RFP | March 27, 2008 |
| 2 | Deadline for proposers to submit questions, requests for clarifications or modifications to solicitations@jud.ca.gov | April 3, 2008, 1:00 P.M. PST |
| 3 | Answers to questions posted on the California Courts Website (estimated) | By April 8, 2008 (estimated) |
| 4 | Proposal due date and time | April 22, 2008, 1:00 PM PST |
| 5 | Invitations for Finalists’ Presentations | April 29, 2008 (estimated) |
| 6 | Finalist Presentation | Week of May 12, 2008 (estimated) |
| 7 | Final evaluation | May 16, 2008 (estimated) |
| 8 | Notice of intent to award | May 20, 2008 (estimated) |
| 9 | Completed negotiation and execution of contract | June 16, 2008 (estimated) |
| 10 | Project commences | June 23, 2008 (estimated) |

  - Request for Clarifications or Modifications

    - Vendors interested in responding to the solicitation may submit questions by e-mail only on procedural matters related to the RFP or requests for clarification or modification of this solicitation document, including questions regarding Attachment 2, Minimum Contract Terms, to the Solicitations mailbox referenced below.  If the vendor is requesting a change, the request must state the recommended change and the proposer’s reasons for proposing the change.

    - Solicitations mailbox:	solicitations@jud.ca.gov

    - All questions and requests must be submitted by e-mail to the Solicitations mailbox and received no later than the date and time specified in Section 3.2.  Questions or requests submitted after the due date will not be answered.

    - All e-mail submissions sent to the Solicitations mailbox MUST contain the RFP number and other appropriate identifying information in the e-mail subject line.  In the body of the e-mail message, always include paragraph numbers whenever references are made to content of this RFP.  Failure to include the RFP number as well as other sufficient identifying information in the e-mail subject line may result in the AOC’s taking no action on a proposer’s e-mail submission.

    - Without disclosing the source of the question or request, the AOC Contracting Officer will post a copy of both the questions and the AOC’s responses on the California Courts Web site.  The AOC reserves the right to edit questions for clarity and relevance. The AOC, at its discretion, may elect not to address some questions.

    - If a proposer’s question relates to a proprietary aspect of its proposal and the vendor believes that the question would expose proprietary information if disclosed to competitors, the vendor may submit the question in writing, conspicuously marking it as “CONFIDENTIAL.”  With the question, the vendor must submit a statement explaining why the question is sensitive.  If the AOC concurs that the disclosure of the question or answer would expose proprietary information, the question will be answered, and both the question and answer will be kept in confidence.  If the AOC does not concur regarding the proprietary nature of the question, the question will not be answered in this manner and the vendor will be so notified, at which time the vendor may withdraw the question or restate the question so as to make it non-proprietary or non-confidential.

# RFP ATTACHMENTS

  - Attachment 1, Administrative Rules Governing Request for Proposals. Proposers shall follow the rules, set forth in Attachment 1, in preparation of their proposals.

  - Attachment 2, Minimum Contract Terms.  Contracts with successful firms will be signed by the parties on a State of California Standard Agreement form and will include terms appropriate for this project.  Terms and conditions typical for the requested services are attached as Attachment 2.

  - Attachment 3, Vendor’s Acceptance of the RFP’s Minimum Contract Terms.  Proposers must either indicate acceptance of the Minimum Contract Terms, as set forth in Attachment 2, or clearly identify exceptions to the Minimum Contract Terms, as set forth in Attachment 2.  If exceptions are identified, then proposers must also submit (i) a red-lined version of Attachment 2 that clearly tracks proposed changes to the attachment, and (ii) written summary of each change and relevance and rationale to substantiate each proposed change

  - Attachment 4, Payee Data Record Form. The AOC is required to obtain and keep on file, a completed Payee Data Record for each vendor prior to entering into a contract with that vendor.  Therefore, proposer’s proposal must include a completed and signed Payee Data Record Form, set forth as Attachment 4.

  - Attachment 5, Statement of Work.  The proposer must provide a markup/redline reflective of any changes to the SOW as part of their proposal.  See section 8.12 of this RFP for more details.

  - Attachment 6, Cost Submission Matrix. Proposers must propose all pricing necessary to accomplish the work requirements of the eventual contract.  It is expected that all proposers responding to this RFP will offer the proposer’s government or comparable favorable rates and will be inclusive of all pricing necessary to provide the contracted work.

  - Attachment 7, Customer Reference Form.  References supplied per section 8.14 must be provided using the form attached as Attachment 7.

  - Attachment 8, Vendor Certification Form, certifying neither proposer nor any proposed subcontractors are currently under suspension or debarment by any state or federal government agency, and that neither proposer nor any proposed subcontractors are tax delinquent with the State of California.

  - Attachment 9, Functional Requirements.  Proposers must provide detailed responses to narrative questions and numeric responses accompanied by comments to individual requirements as outlined in section 8.7 of this document.

  - Attachment 10, Technical Requirements.  Proposers must provide detailed responses to narrative questions and numeric responses accompanied by comments to individual requirements as outlined in section 8.8 of this document.

# SCOPE OF PROJECT

  - This RFP reflects requirements of the AOC, California Supreme Court and California State Courts of Appeal.

  - The AOC, California Supreme Court and California State Courts of Appeal do not have a legacy web content management system.

  - The solution outlined in this RFP will be implemented to support the rollout of a recent site re-design.

  - Software implementation efforts will focus on all Web Sites mentioned in Section 6.0, Current and Future Web Sites.

  - Software Licensing

    - User Base
Based on the assessment of requirements for identified stakeholders groups, the AOC anticipates approximately 10 power users with permissions to make site-wide and system-wide changes.  These individuals will manipulate both content and templates.  An additional 50-100 individuals will require access for content creation, editing, review and/or approval purposes.

    - Content Estimates for Migration

      - Total current content is estimated at 16 GB.

      - The following table contains rough estimates for file types delivered by each of the current web sites in scope for implementation:

| Site | Rough Numbers of Files |
| --- | --- |
| California Courts Web Site www.courtinfo.ca.gov | HTML: 5,000 Graphics: 3,000 DOC: 27,000 PDF: 36,000 XLS: 100 |
| Serranus Extranet | HTML: 3,000 Graphics: 1,000 DOC: 2,000 PDF: 9,500 XLS: 400 |
| Education Portal | HTML: 3,000 Graphics: 4,000 DOC: 30 PDF: 400 XLS: 0 |
| Miscellaneous Web sites | HTML: 4,500 Graphics: 2,600 DOC: 1,400 PDF: 1,800 XLS: 300 |
| AOC Intranet | HTML/CFML: 3,500 Graphics: 3,500 DOC: 1,800 PDF: 1,100 XLS: 50 |

  - Consulting Services

    - The AOC anticipates a dedicated pool of internal resources will be supplemented by consulting staff for the implementation of the WCM solution.  Internal resources for the project include Project Management staff, Systems and Process Analysts, Developers and internal subject matter experts.

    - The AOC describes specific roles in this RFP that have been identified as necessary consulting roles for the project.  However, the proposer is invited to present additional staff in their proposal to represent their best combined team to support successful implementation of the WCM solution and delivery of Deliverables outlined in Attachment 5, Statement of Work.  Based on this approach, the AOC invites vendors to submit resumes for the following targeted resources to supplement the internal team:

      - Project or Account Manager

        - Role:  A Vendor Project or Account Manager will be assigned to manage, in conjunction with the AOC Project Manager, all areas of the consulting engagement including adherence to project schedules, task assignments, and budgets. This person will serve as the first line management representative for all matters related to Vendor consulting engagement responsibilities. The Vendor Project Manager will also verify and confirm project task Deliverables with the AOC Project Manager.

        - Responsibilities: The Vendor Project or Account Manager will work with the AOC as a member of the Project Management Team to develop and control all aspects of Vendor’s consulting engagement, including adherence to consulting engagement schedules, task assignments and budgets. The Manager will verify and confirm project task Deliverables with the AOC Project Manager and maintain ongoing communication regarding project status with the AOC and Vendor management teams.

      - Solution Architect

        - Role:  The Solution Architect(s) will be tasked with the review of AOC’s procedures, fit gap analysis against the Vendor solution, and definition of the final solution requirements. These individuals will be the subject matter experts and solution leads from the Vendor team. They will be the focal point for all solution knowledge transfer to the AOC group during the course of the engagement.

        - Responsibilities: The Solution Architect(s) will have the responsibility to complete all the process review, solution definition and documentation, test plans and standards, direction and management of the solution development, and review of the final solution for presentation to the AOC group. The Solution Architects will work closely with AOC personnel assigned to the project to ensure the establishment and transference of a knowledge base from the beginning of the project onward.

      - Solution Developer

        - Role: The Solution Developer will perform all necessary configuration of the Vendor application, and will perform initial testing of the configured application against design criteria.

        - Responsibilities: The Solution Developer is responsible for tailoring the Vendor application to meet the AOC’s documented requirements as defined in the solution design document.

      - Content Migrator

        - Role:  The Content Migrator will perform activities related to content migration and import.

        - Responsibilities:  According to processes designed by the analysts, content migrators will move content into the WCM via automated and/or manual means, perform quality assurance on migrated content and add metadata to content following prescribed rules.

- CURRENT AND FUTURE WEB SITES

The following is a list of AOC-maintained web sites that will be impacted by the scope of work described in this RFP.  The hosted web content management solution will be implemented to support all AOC, California Supreme Court and California State Courts of Appeal web presences.  However, the initial rollout will focus on the California Courts Web Site, Serranus Extranet, Education Portal, and Miscellaneous Web Sites indicated below.  Note that the redesign will impact site structure and functional requirements.

  - Current Web Sites: Public

    - California Courts Web Site (http://www.courtinfo.ca.gov).   
The California Courts Web site also includes:

      - California Supreme Court and Courts of Appeal
(http://www.courtinfo.ca.gov/courts/)
Court Web sites for the Supreme Court and six Courts of Appeal.

      - California Online Self Help Center
(http://www.courtinfo.ca.gov/selfhelp)
Legal self-help resources in both English, Spanish, and other languages.

      - Center for Children, Families & the Court (CFCC) (http://www.courtinfo.ca.gov/programs/cfcc/)

    - Current Web Sites: Internal

      - Education Portal
Includes educational materials, course calendars, and online learning curricula. The site also includes a sub-site:

      - COMET
(Court Online Mentoring, Education, and Training) for the delivery site for online learning, streaming video, and MOODLE courses.

      - Serranus Extranet
Password-protected Extranet providing information and resources pertaining to court administration. The site is used by Judges, Court Executive Officers, Court Professionals, and AOC staff to share information regarding policies, programs, news, and other court-related initiatives.

      - Miscellaneous Web Sites
A collection of additional small sites that serve partners and clients who exchange court-related information with selected audiences. The content of these sites is not geared to the general public, but to specific niche audiences that do not have access to the Serranus Extranet.

      - AOC Intranet
Primary resource of information for AOC employees. The site provides AOC staff with mission statements, project updates, staff directories, benefit brochures, training materials, calendars, forms, and more.

        - Please Note: The AOC Intranet is out of scope for implementation activities

The AOC and appellate courts use Exchange 2003 as well as the Microsoft Office professional suite of applications (Word, Excel, etc) for office automation.

  - The AOC uses a Google search appliance, WebTrends Analytics 8 for Web analytics and Web statistics.  Coldfusion and Perl is used for development of Web-based applications

  - Future Web Site(s)

    - The sites listed above show the current state of the AOC web presence and demonstrate the breadth of our content. The launch of the web content management system, however, will coincide with the launch of the new site redesign in progress with an outside vendor. Details are being finalized, but known now are the following characteristics of the new design:

      - All AOC sites will be integrated into a single site with a common architecture, templates, and navigation.

The success of the redesign will be very dependent upon a complex content segmentation plan determined by user role and a secure environment for user authentication.

{Remainder of page left blank intentionally}

The following screen shots (Figures 1 and 2) provide sample wireframes indicating the direction of the redesigned site. Details of the wireframe will change. The relevant aspects, however, are the following:

      - The aggregation of all the AOC sites into a single site.

      - The tabbed navigation to separate main sections.

      - The authenticated user state that segments and displays content according to assigned roles.

Figure 1:

Figure 2:

# SUBMISSION GUIDELINES

  - Proposers will submit one (1) signed original and five (5) copies of the technical proposal signed by an authorized representative of the company, including name, title, address, and telephone number of one (1) individual who is the responder’s designated representative.

  - Proposers will submit one (1) original and five (5) copies of the cost proposal in a separate envelope. Include software licensing and professional services required to design, configure and deploy the WCM solution.  The cost proposal must be presented in the format provided in Attachment 6, Cost Submission Matrix of this RFP.  Detailed costs must be provided and submitted on CD-ROM in MS Excel format.  The AOC reserves the right to contact proposers on cost and scope clarification at any time throughout the selection process and negotiation process.  Finally, it is important that proposers use the cost format presented in this RFP and not their own format.  Please do not use “TBD” (to be determined) or similar annotations in the cells for cost estimates.  Significant assumptions should be identified and elaborated.

  - Proposals must be delivered to the individual listed under Submission of Proposals, as set forth on the cover memo of this RFP.  Only written responses will be accepted.  Responses should be sent by registered or certified mail or by hand delivery.

  - In addition to submittal of the originals and copies of the proposals, as set forth in item 7.1, above, proposers are also required to submit an electronic version of the entire proposal, including requested samples and financial information, on CD-ROM.  If financial information cannot be provided in an electronic format, hard copy submittal will be accepted.

  - Proposals should be prepared as simply as possible and provide a straightforward, concise description of the proposer’s capabilities to satisfy the requirements of the RFP.  Emphasis should be concentrated on accuracy, completeness, and clarity of content.  All parts, pages, figures, and tables must be numbered and clearly labeled.

- SPECIFICS OF A RESPONSIVE PROPOSAL
The proposal must include the following major sections:

  - Title Page

  - Letter of Transmittal.  The proposer must prepare a cover letter on the prime proposer’s business letterhead to accompany the proposal.  The purpose of this letter is to transmit the proposal; therefore, it should be brief.  The letter must be signed by an individual who is authorized to bind his or her firm to all statements, including services and prices, contained in the proposal.  The cover letter must state who the proposed prime contractor is, and name the participating vendors.

  - Table of Contents

  - Executive Summary.  Limit this RFP section to a brief narrative highlighting the proposer’s proposal.  The summary should contain as little technical jargon as possible and should be oriented toward non-technical personnel.  This section should not include cost quotations.  Please note that the executive summary must identify the primary engagement contact for the software vendor, including a valid e-mail address, telephone and fax numbers.

  - Scope of Services.  In this section, include a general discussion of the proposer’s understanding of the “overall” project and the scope of work proposed.

  - Company /Team Background and Resource Capabilities

    - Include a narrative description of the company, the company’s place in the marketplace and strengths and weaknesses of the proposed WCM solution.

    - If multiple firms are represented in the proposal, this section needs to include this information for each firm. Include here, the provided Vendor Certification Form, Attachment 8, on behalf of each firm represented in the proposal.

    - The AOC needs to evaluate the vendors’ stability and ability to support the commitments set forth in response to the RFP.  The AOC, at its option, may require a vendor to provide additional support and/or clarify requested information. The AOC will conduct typical business reference checks on all of the vendors participating in the proposal process. Vendors must provide the following information about the company or companies included in the proposed solution. The software vendor(s) and the professional services firm must outline the company’s background, including:

      - The tax ID number of the proposed prime and sub-contractors (provide via Attachment 4, Payee Data Record Form).

      - How long the company has been in business.

      - A brief description of the company size and organizational structure.

      - If applicable, how long the company has been selling the proposed solution to public sector clients.

      - Provide an audited or reviewed profit and loss statement and balance sheet, in accordance with reporting requirement of the American Institute of Certified Public Accountants (AICPA), for the last three (3) years. Additionally, provide a statement of any bankruptcies filed by the proposer and any law suits filed against the proposer for malfeasance and a detailed listing of the adverse action, cause, number, jurisdiction in which filed and current status.  The AOC requires a description of the outcome of any such legal action where there was a finding against the respondent or a settlement.  The statement shall address all present and prior business relationships of those concerned, judgments, pending litigation, or other real or potential financial reversals that might materially affect the viability of the vendor(s) organization or public safety products, or the warranty that no such condition is known to exist.  Identify any significant mergers, acquisitions, and initial public offerings.  History must cover at minimum the last three (3) years.

      - In the case of partnered or combined responses, the nature of the relationship among the parties must be described. Include whether the parties collaborated previously and the intended relationship and reporting structure for the proposed project.

      - The State of California Information Practices Act of 1977 requires the AOC to notify all vendors of the following:

        - The principal purpose for requesting the above information about your company is to provide financial information to determine financial qualification.  State policy and state and federal statutes authorize maintenance of this information.

    - Furnishing all information is mandatory.  Failure to provide this information will delay or may even prevent completion of the action for which this information is sought.

  - Responses to Detailed Functional Requirements

    - Responses to the Functional Requirements contained in Attachment 9 of this RFP must be provided in the proposer’s proposal.  Proposers must use the format provided and add explanatory details as necessary in a separate document using the requirement number as a reference.

    - The requirements document contains two (2) types of questions.

      - Question Type One: Narrative Short Answer 
For each short answer question, the respondent is asked to provide a concise narrative response in less than one (1) page, if possible.

      - Question Type Two: Itemized Requirements
Use the key found in Attachment 9 to indicate a single response for each itemized requirement.  For each item, you are also welcome to comment for purposes of clarification.  Please do not use multiple numeric responses.

    - Vendors must use one (1) code only per requirement.  Any requirement that is answered in any other way will be treated as a negative/non-response

    - Vendors must include a brief narrative explanation of their numeric response.  This narrative explanation can be reused, as appropriate, for multiple requirements.

    - An answer of 1 (one) (Item not addressed by solution) for any single requirement will not preclude a vendor from consideration.

    - Third-Party Products/Optional Software.  The vendor must explicitly state the name of any third-party products that are part of the proposed solution to the AOC.  For each third-party product there must be a statement about whether the proposer’s contract will encompass the third-party product and/or whether the AOC will have to contract on its own for the product.  If selected, proposers should be prepared to provide the AOC with complete applicable 3rd party agreements upon request.

  - Responses to Detailed Technical Requirements

    - Responses to the Technical Requirements contained in Attachment 10 of this RFP must be provided in the proposer’s proposal.  Proposers must use the format provided and add explanatory details as necessary in a separate document using the requirement number as a reference.

    - The requirements document contains two (2) types of questions.

      - Question Type One: Narrative Short Answer 
For each short answer question, the respondent is asked to provide a concise narrative response in less than one (1) page, if possible.

      - Question Type Two: Itemized Requirements
Use the key found in Attachment 10 to indicate a single response for each itemized requirement.  For each item, you are also welcome to comment for purposes of clarification.  Please do not use multiple numeric responses.

    - Vendors must use one (1) code only per requirement.  Any requirement that is answered in any other way will be treated as a negative/non-response

    - Vendors must include a brief narrative explanation of their numeric response.  This narrative explanation can be reused, as appropriate, for multiple requirements.

    - An answer of 1 (one) (Item not addressed by solution) for any single requirement will not preclude a vendor from consideration.

    - Third-Party Products/Optional Software.  The vendor must explicitly state the name of any third-party products that are part of the proposed solution to the AOC.  For each third-party product there must be a statement about whether the proposer’s contract will encompass the third-party product and/or whether the AOC will have to contract on its own for the product.

  - System Security

    - The vendor must include a detailed description of the proposed solution’s security features. A description of how to secure transactions in a distributed network, over LAN, WAN and VPN connections must also be included.

    - The vendor must also explain in-detail, the security model of the application, and describe generally the tasks required to configure and maintain application security. Please state if and how system security or user validation can be integrated with industry standard tools such as Netegrity Site Minder or MS Active Directory.

  - Hosting Environment

    - In this section, the proposer should include a description of the hosting arrangement used to deliver the software solution.  Please indicate what hardware, security, operating system, relational database management system and personnel are used by the hosting facility to provide the service.

    - Be sure to address internet carriers, connectivity infrastructure, emergency power/generator capabilities, data backup policies, physical data center security policies and server heartbeat monitoring.  The AOC requires adequate information to determine if the proposed backbone is sufficient and the proposer has adequate infrastructure and policies to support the service level agreement.

    - Provide samples of typical system promotion methodology and upgrade or patch checklists from other implementations, as well as samples of backup files.

  - Implementation Methodology and Training:  The Vendor must include a general description of their consulting services approach and the proposed project methodology that will be used to guide development and rollout of the solution.  The vendor should also provide narrative responses to the following items:

    - Describe your change control processes during and post implementation for version releases, patches and upgrades.

    - Outline options for training technical staff, project team members and end users.  Also address availability of documentation, online training and user help.  Do user groups exist for your software package?  How do you educate customers on new features and functions?

    - Please describe your levels of technical support, both during and post-implementation.  If third party software/partnerships will be leveraged to meet some of the agency’s requirements, will the technical support extend to cover those areas?

    - What tools or methodologies do you employ to facilitate transition and ease of use amongst users of varied technical ability and knowledge? Do you provide wizards or development tools?  Please provide details.

  - Markup of Attachment 5, AOC Draft Statement of Work (SOW).
The AOC has provided a draft SOW,(Attachment 5).  The vendor must provide a markup/redline reflective of any changes to the SOW as part of their proposal.  The Vendor is welcome to suggest changes to the draft document based on their past successes implementing the proposed solution.

  - Staff Resumes

    - Provide a resume for the proposer’s proposed Project or Account Manager and describe their approach to architecting a WCM solution.  Indicate the Project or Account Manager’s tenure with the vendor, number of projects delivered in similar size and complexity to the proposed tool, a summary of the product(s) installed for each project, and experience in the public or government sectors.  If the Project or Account Manager is a subcontractor, briefly describe the relationship and reporting structure for this role.

    - Provide a resume for the proposer’s proposed Solution Architect and describe their approach to architecting a WCM solution.  Indicate the Solution Architect’s tenure with the vendor, number of projects delivered in similar size and complexity to the proposed tool, a summary of the product(s) installed for each project, and experience in the public or government sectors.  If the Solution Architect is a subcontractor, briefly describe the relationship and reporting structure for this role.

    - Provide resumes for the proposer’s proposed Solution Developer(s). Indicate each Solution Developer’s tenure with the vendor, number of projects delivered in similar size and complexity to the proposed tool, a summary of the product(s) installed for each project, and experience in the public or government sectors.  If the Solution Developer is a subcontractor, briefly describe the relationship and reporting structure for this role.

    - Provide resumes for the proposer’s proposed Content Migrator(s).  Indicate the Content Migrator’s tenure with the vendor.  If the Content Migrator is a subcontractor, briefly describe the relationship and reporting structure for this role.

    - Provide resumes for any other proposed project staff.  Detail the role of any additional proposed consultants.  If the individual is a subcontractor, briefly describe the relationship and reporting structure for this role.

  - Customer References

    - The AOC considers references an important part of the process in awarding a contract and will be contacting references as part of this selection.  Vendors are required to provide the AOC with reference information as part of their proposals using the reference form included in this RFP (Attachment 7).  Vendors must provide at least three (3) client references for software and services that are similar in size and complexity to this procurement and have utilized a solution similar to that proposed in a comparable computing environment.  Vendors should submit references for fully completed (live) installations.  Please inform references that they will be called by the AOC in April of 2008.

    - The AOC will not call Vendors to tell them that their references will be contacted because all references provided will be contacted by the AOC during the selection process.  Similarly, AOC will not work through a proposer’s Reference Manager to complete a reference.  The names and phone numbers of the project manager/customer contact must be listed.  Failure to provide this information may result in the vendor not being elevated to the Finalist Presentation.

  - Maintenance and Support 
  
Specify the prime contractor and software vendor(s) plans to carry out post-implementation and on-going support including:

    - Post-Implementation support (e.g., three (3) months of on-site support after go-live).

    - Telephone support (include toll-free support hotline, hours of operation, availability of 12 x 7 hotline, etc.).

    - Special plans defining “levels” of customer support (e.g., gold, silver, etc.).

    - Availability and locality of user groups.

  - Cost Proposal

    - Submit cost proposal separately from the rest of the technical proposal and in sealed envelope(s).

    - Use Attachment 6, Cost Submission Matrix, to propose all costs, fees, expenses, and pricing for this project and ongoing licensing, hosting and maintenance of the solution.

  - Exceptions to the RFP

    - Exceptions shall be clearly identified in this section and written explanation shall include the scope of the exceptions, the ramifications of the exceptions for the AOC, and the description of the advantages or disadvantages to the AOC as a result of exceptions.  The AOC, in its sole discretion, may reject any exceptions within the proposal.

    - Submit Attachment 3, Vendor’s Acceptance of the RFP’s Minimum Contract Terms and the proposer’s markup of Attachment 2, Minimum Contract Terms, if applicable, as part of this section.

  - Reference Documents

    - To establish a complete and competitive proposal, vendors must include copies of the following documents:

      - Five (5) URLs for websites using the proposer’s web content management solution

      - Three (3) case studies focusing on web content management for past implementations of similar scope.

      - WCM software user documentation (CD-ROMs would be preferred)

      - Project Plan detailing a typical timeline and activities associated with the implementation of the proposed WCM solution.

    - The AOC prefers non-proprietary documents to fulfill the requirements outlined in Section 8.18.  Proposers should submit any questions related to this requirement by the deadline for submission of questions, requests for clarifications or modifications in the Key Events Table (Section 3.2).

# EVALUATION PROCESS

  - Written Proposal Review

    - The written review will begin with a check for the responsiveness of a proposal to the RFP requirements outlined in Section 8.0, Specifics of a Responsive Proposal.  A proposal can be eliminated if it does not contain all proposal elements outlined in Section 8.0.

  - Finalist Selection

    - The selection team will compile scores for each vendor based on weighted evaluation criteria and functional requirements outlined in section 10.0 of this document.  These scores will be presented in a matrix format and the highest ranking will be identified and recommended to the project sponsors for review and approval.

  - Finalist Presentations

    - Following sponsor approval, the highest ranked proposers (hereinafter “finalists”) will be invited to present their solution to the selection team.  At this time, finalists will be provided specific AOC use cases to inform their presentation.

    - Scores from the written proposal will be used to advance the proposer to Finalist Presentations.  Finalists will then be solely evaluated on Finalist Presentations.  Written scores will not be factored into the Selection Team Finalist Review process (see section 9.4).

      - Finalist Presentation 

Finalists will be invited to present their solution to the AOC team on a single day.  During the finalist presentation, the Vendor will be asked to provide both a “vanilla” product overview and detailed solution demonstration.  The objective of the product overview will be to orient the team to the product and company prior to the detailed demonstration of the solution based on AOC use cases.  The AOC team will also interview proposed consulting candidates as part of the finalist presentations.  The demonstration and interviews can be conducted via conference call and online or in person.  The finalist presentation will include the following agenda items, subject to change by the AOC:

        - Product Overview/Orientation (75 minutes)

        - Question and Answer session (45 minutes)

        - Break (60 minutes)*

        - Scenario-Based Product Demonstration (90 minutes)

        - Question and Answer session (30 minutes)

        - Break (15 minutes)*

        - Staff Interviews (60 minutes)

        - Wrap-Up (15 minutes)

*Note that the AOC selection team will not be available to interact with proposer representatives during breaks.

      - Staff Interviews

Staff interviews will be conducted on the same day as the finalist presentation.  The vendor must make proposed staff available via conference call or in person for interviews on the scheduled presentation day.

      - Finalist Presentations and staff interviews will take place per dates outlined in the Key Events Table (section 3.2).

      - Finalists will be informed of possible dates for their Finalist Presentation and interviews upon invitation to present.

  - Selection Team Finalist Review

    - Following completion of all Finalist Presentations and staff interviews, the selection team will determine scores for each vendor finalist and present these scores to the project sponsors.

    - The top vendors (e.g. one (1) leader and one (1) runner up) from the finalist group will be identified and recommended for consideration by the project sponsors.

  - Project Sponsor Finalist Review

    - The top vendors will be presented to the project sponsors.  Ultimately, the decision to move forward with contract negotiations will be decided in this forum.

  - Parallel Negotiation Option

    - If deemed necessary by the project sponsors, the AOC reserves the right to commence negotiations with multiple vendors in the interest of reaching a deal in a timely fashion with greatest benefit to the AOC.

# SELECTION CRITERIA AND WEIGHTING

  - Proposals that contain false or misleading statements may be rejected if, in the opinion of the AOC, the information was intended to mislead the state regarding a requirement of the solicitation document.

  - If a proposal fails to meet a material solicitation document requirement, the proposal may be rejected.  A deviation is material to the extent that a response is not in substantial accord with solicitation document requirements.  Material deviations cannot be waived.  Immaterial deviations may cause a proposal to be rejected.

  - Cost sheets will be checked only if a proposal is determined to be otherwise qualified.  All figures entered on the cost sheets must be clearly legible.

  - During the evaluation process, the AOC may require a proposer’s representative to answer questions with regard to the proposer’s proposal.  Failure of a vendor to respond and demonstrate in a timely manner that the claims made in its proposal are in fact true may be sufficient cause for deeming a proposal non-responsive.

  - A vendor is eligible for a total of 100 points for the written proposal and 100 points for the Finalist Presentations.

  - Written Proposal Evaluation.  Written proposals will be evaluated by the AOC per the following selection criteria and weighting:

| Criteria | Total Possible Points | Corresponding RFP Section |
| --- | --- | --- |
| Company Viability | 5 | Title Page (8.1) Letter of Transmittal (8.2) Table of Contents (8.3) Executive Summary (8.4) Scope of Services (8.5) Company /Team Background and Resource Capabilities (8.6) |
| Software Functionality and Completeness | 30 | Responses to Detailed Functional Requirements (8.7) Maintenance and Support (8.15) |
| Technical Compliance | 10 | Responses to Technical Requirements (8.8) System Security (8.9) Hosting Arrangement (8.10) |
| Implementation Plan, Staffing and Training | 15 | Implementation Methodology (8.11) Markup of Attachment 5, AOC Draft Statement of Work (8.12) Staff Resumes (8.13) |
| Customer References and Reference Documents | 10 | Customer References (8.14) Reference Documents (8.18) |
| Total Cost of Ownership | 20 | Cost Proposal (Attachment 6) (8.16) |
| Exceptions to the RFP/Minimum Terms and Conditions | 10 | Exceptions to the RFP (8.17) |

  - Finalist Evaluation.  Finalists will be evaluated by the AOC per the following selection criteria and weighting:

| Criteria | Total Possible Points | Explanation of Criteria |
| --- | --- | --- |
| Presented Solution to Use Cases | 30 | How well does the vendor address each use case? Are the solutions presented viable for the AOC? Does the software functionality address stated concerns and challenges within the use cases provided by the AOC? |
| Software Ease of Use | 35 | Is the solution: Effective? Efficient? Engaging? Error tolerant? Easy to learn? |
| Technical Capability | 15 | How well do the proposer’s representative(s) respond to in-depth questions or challenges raised by AOC staff? Consideration will be given to the content, quality and relevancy of the proposer’s team response. |
| Staff Interviews | 20 | How well do the proposer’s proposed implementation team members respond to in-depth questions or challenges raised by AOC staff? Consideration will be given to the content, quality and relevancy of the vendor team skill set and team responses. |

# RIGHTS

  - The AOC reserves the right to reject any and all proposals, in whole or in part, as well as the right to issue similar RFPs in the future.

  - This RFP is in no way an agreement, obligation, or contract and in no way is the AOC or the State of California responsible for the cost of preparing the proposal.  One (1) copy of a submitted proposal will be retained for official files and becomes a public record.

  - The AOC may choose to implement the selected tools using its existing services and resources, and retains the option to solicit all consulting services per separate RFP.

# ADDITIONAL REQUIREMENTS

  - It may be necessary to interview prospective service providers to clarify aspects of their submittal.  If conducted, interviews will likely be conducted by telephone conference call.  The AOC will notify prospective service providers regarding the interview arrangements.

# CONFIDENTIAL OR PROPRIETARY INFORMATION

    - The Administrative Office of the Courts policy is to follow the intent of the California Public Records Act (PRA).  If a proposer’s proposal contains material noted or marked as confidential and/or proprietary that, in the sole opinion of the AOC, meets the disclosure exemption requirements of the PRA, then that information will not be disclosed pursuant to a request for public documents.  If the AOC does not consider such material to be exempt from disclosure under the PRA, the material will be made available to the public, regardless of the notation or markings.  If a vendor is unsure if its confidential and/or proprietary material meets the disclosure exemption requirements of the PRA, then it should not include such information in its proposal.

    - If any information submitted in a proposer’s proposal is confidential or proprietary, the vendor must provide that information on pages separate from non-confidential information and clearly label the pages containing confidential information “CONFIDENTIAL.”

    - In addition to labeling each confidential page, the vendor must include the following statement on a separate page, indicating all page numbers that contain confidential or proprietary information:

The information contained on pages ____________ shall not be duplicated or used in whole or in part for any other purpose than to evaluate the proposal; provided that if a contract is awarded as a result of this proposal, the AOC shall have the right to duplicate, use, or disclose this information to the extent provided in the contract. This restriction does not limit the right of the AOC to use the information contained herein if obtained from another source.

  - PROPOSALS WILL BE MAINTAINED IN CONFIDENCE BY THE AOC UNTIL ISSUANCE OF A NOTICE OF INTENT TO AWARD. UPON ISSUANCE OF A NOTICE OF INTENT TO AWARD, ALL PROPOSALS, INCLUDING PROPOSAL INFORMATION LABELED AS CONFIDENTIAL BY A VENDOR, WILL BECOME PART OF THE PUBLIC RECORD AND SUBJECT TO DISCLOSURE UNDER THE CALIFORNIA PUBLIC RECORDS ACT, EXCEPT TO THE EXTENT INFORMATION IS PROTECTED FROM DISCLOSURE BY LAW.

END OF FORM